Implementation Runbook

- Send a mail across a team for PROD deployment
- Make a Release folder of Production Lambda code which will have Rule Engine implementation in it.
- Take a Backup of Lambda as a Previous Alias Version
- Upload the Latest code and point PROD Alias to it
- Take the S3 Bucket and DB backup
- Run the Sync Script for transfer of Mosaico templates from UAT to PROD
- Do the Sanity Testing end to end
- Check Emails are receiving with correct Rule Engine implementation
- Send a mail across a team for completion

RollBack Plan :-

Point Email Lambda code to its Previous Alias Version.

`